PROJECT PROPOSAL

Pharmacovigilance Case Intake & Management Application

| Prepared For: | [Client / Company Name] | Date: 31-Jul-2026 |
| --- | --- | --- |
| Prepared By: | [Your Name], Independent Software Developer | Validity: 30 days |

# 1. Project Overview

This proposal covers the design and development of a web-based Pharmacovigilance (PV) Case Intake & Management application. The system will support end-to-end intake of Adverse Events, Product Quality Complaints, and Medical Inquiries — from call logging through case registration, workflow tracking, search, and reporting — along with an administrative back-end for managing users, roles, and master data.

# 2. Scope of Work

Included in this phase:

- Dashboard with case & followup analytics (charts, classification breakdowns)

- Case Registration / Call Log intake form (Case, Reporter, Product, Patient, Event Information, Medical Inquiry, Product Complaints)

- Workflow engine — case stages, statuses, and next-followup tracking

- Case Search and Case Revision Search modules

- Admin Panel — user & role management, master data management, audit/activity log

- Authentication, access control, and data handling suited to regulated PV data

- Excel export and reporting

- Testing, UAT support, deployment, and basic documentation

Explicitly out of scope (proposed as a future phase):

- Speech-to-Text integration for call logging — to be scoped and quoted separately once requirements are confirmed (target fields, real-time vs. post-call transcription, expected call volume). Note: this will also involve ongoing third-party API usage costs, billed separately, in addition to development cost.

# 3. Cost Breakdown

| Module | Description | Amount (INR) |
| --- | --- | --- |
| Dashboard & Analytics Module | Case & followup summary charts, classification breakdowns, date-based views | ₹ 1,20,000 |
| Case Registration / Call Log Intake Form | Multi-section intake form: Case, Reporter, Product, Patient, Event, Medical Inquiry, Product Complaints, incl. field validation | ₹ 2,50,000 |
| Workflow Engine | Case stages & status management (Data Entry, In Progress, Open, etc.), next-followup tracking | ₹ 1,50,000 |
| Case Search & Case Revision Search | Multi-parameter search, revision history lookup | ₹ 1,20,000 |
| Admin Panel | User & role management, master data (products, classifications, countries, dropdowns), audit/activity log | ₹ 2,00,000 |
| Authentication & Data Security | Login/session management, access control, data-handling practices suited to regulated PV data | ₹ 1,00,000 |
| Excel Export & Reporting | Case list export, formatted reports | ₹ 50,000 |
| Testing, QA & UAT Support | Functional testing, bug fixes during UAT cycle | ₹ 80,000 |
| Deployment & Documentation | Production deployment support, basic user documentation | ₹ 50,000 |
| Project Management & Contingency | Coordination, minor scope adjustments during build | ₹ 80,000 |
| Total Project Cost |  | ₹ 12,00,000 |

Total Project Cost: ₹ 12,00,000 (Rupees Twelve Lakh only), fixed price for the scope defined in Section 2.

# 4. Payment Schedule

| Milestone | % | Amount (INR) |
| --- | --- | --- |
| Advance (on project confirmation) | 30% | ₹ 3,60,000 |
| Milestone 1 — Working demo (Dashboard + Case Registration form live) | 40% | ₹ 4,80,000 |
| Final Delivery (all modules incl. Admin Panel, deployment, handover) | 30% | ₹ 3,60,000 |

# 5. Timeline

Estimated duration: 4–5 months from project kick-off, subject to timely feedback and approvals at each milestone.

# 6. Terms & Assumptions

- Quoted price covers the scope in Section 2 only. Speech-to-Text and any additional feature requests will be scoped and quoted separately.

- Includes 30 days of post-launch bug-fix support from final delivery. Support beyond this period will be billed separately (hourly/retainer).

- Hosting, domain, and any third-party licensing or API costs are to be borne by the client and are not included in this quote.

- Client to provide timely feedback at each milestone to maintain the proposed timeline.

- Any change in scope after sign-off may affect cost and timeline and will be communicated in advance.

For any questions regarding this proposal, please reach out directly.